| Task | Role | Estimation(Sp) |
| --- | --- | --- |
| Gather/analyze requirements | ABA | 3 |
| Create Process Design Document (PDD) |  | 13 |
| Review & approve PDD with stakeholders | ABA + Devs | 2 |
| Create Solution Design Document (SDD) | Developer | 8 |
| Review & finalize SDD | ABA + Devs | 2 |
| Develop automation workflows (based on SDD) | Developers | 21 |
| Intgeration testing/debugging |  | 8 |
| UAT support | ABA + Devs | 3 |
| Deployment & handover | Developers | 3 |

1,1,2,3,5,8,13,21,34

Know that Every Day count with 3 Sp

- Total Automation Process TBD

- Develop automation workflows Details

| Task | Complexity Factors | Estimation(Sp) |
| --- | --- | --- |
| Login to Acme System 1 | Stable system, low logic, reusable component | 2 |
| Retrieve Work Item | Some navigation rules, retries needed for stability | 3 |
| Download Invoice PDF | Simple step, but exception handling for file corruption | 3 |
| Extract Invoice Data (Vendor, Tax ID, etc.) | High complexity, depends on invoice template variability | 13 |
| Validate Vendor | Moderate complexity, decision branching | 5 |
| Enter Invoice Details | Medium complexity, multiple fields with validation | 5 |
| Complete / Reject Work Item | Branching + system update rules | 5 |
| Check for More Items | Low complexity, mostly scheduling | 2 |
| End of Work Hours | Very simple | 1 |